Here's the roadmap in order:

1. Project Setup

- Create the folder, init Vite + React + TypeScript

- Install Tailwind CSS, configure it

2. Types (

src/types/weather.ts

)

- Define all interfaces:

GeoResult

,

CurrentWeather

,

DayForecast

,

HourlyForecast

,

WeatherData

3. Utilities (

src/utils/weatherUtils.ts

)

- getWeatherIcon

,

getWeatherLabel

,

getTheme

,

formatDay

4. Hook (

src/hooks/useWeather.ts

)

- Geo fetch → forecast fetch + archive fetch in parallel

- Build

hourlyByDate

map

- Return

data

,

loading

,

error

,

fetchWeather

5. Components (

src/components/

)

- SearchBar.tsx

— form with input + button

6. App (

src/App.tsx

)

- Left panel: header, search, current weather, 4 stat cards

- Right panel: hourly, past 7 days, 10-day forecast, wind

7. Entry (

src/main.tsx

+

src/index.css

)

- Mount app, add

@import "tailwindcss"

The key rule: always go types → utils → hook → components → App because each layer depends on the one before it. Never write the UI before the data shape is defined.